Build status — implemented vs remaining

Updated 12 September 2026 (Milestones 1–15 complete) against PRD v2.0 (130 tickets). The runnable code is in app/. Verification: 90 finance tests, 16 parser tests, 12 report-engine tests (PDF / XLSX / Parquet cross-checked with pypdf, openpyxl and pyarrow), 209 API integration tests (re-runnable against a database seeded once), executor (sandbox adapters for every provider) and worker run against the seeded database, CLI feed loads from fixtures, web build with headless-browser walkthroughs of the import, performance, corporate-action, real-estate, planning, investment-policy, rebalancing, books, research, action-plane, documents, reports, balance-sheet, analytics, banking, goals, working-capital, start-up and global screens, mobile type-check — all green.

# Implemented and verified

| Area | What works | Verified by |  |
| --- | --- | --- | --- |
| Database | Full migration chain db/001–030 applied by apps/api/src/migrate.ts (idempotent via schema_migrations); seed loads the Mehta family and sets dev passwords; 014 aligns demo PAN suffixes with samples/, 015 keeps an upload's text on a job that needs a mapping, 016 adds feed_runs, per-family corporate_action_applications, decoded-subject columns and indexes, 017 adds tenant GSTIN/state, gst_settings (threshold, rate, SAC, due days per FY — data, not code), user_devices, notification_prefs, rent_reminders, inbox columns on notifications, 018 adds tax_params, cost_inflation_index, planning inputs (entity_income_sources, advance_tax_payments, entity_deductions), plan_actions.simulated_effect, 019 adds the draft clause store and rendered IPS on policy_versions, demo instrument attributes, goal links and four seeded policies with versions, limits, reviews and tagged live tables, 020 adds lot-constraint overrides, plan simulation / coverage / timeline, move execution references, three rebalancing programs and run history, 021 adds the unposted queue, journal reasons, recurring run state, stored Tally XML, strict-reconciliation flag, ~40 more system posting rules and opens the three demo books (CoA per entity, quarterly FY 2026-27 periods, HUF partner capital 60/40, a monthly CA-retainer recurring journal), 022 adds research settings, dismissal / review / triage columns, the small-cap clause on the family policy, L&T and Tata Motors with a 2024–26 monthly price and benchmark series, six research sources, five channels, the seeded week's inbox and a 40-call archive, 023 adds connector config / capabilities, encrypted connector_credentials (ciphertext hidden from the API role by column grant), connector_jobs, nach_mandates, sandbox orders, payee beneficiary state, intent route / confirmed reference, the executor role's exact column grants, five demo connectors, six payees, three mandates and the family's execution policies as data, 024 adds folders per entity, document text / tags / scan / expiry, extraction review columns, report_jobs, schedule and pack-run extensions with RLS, external-access invitations, API-key limits, encrypted webhook secrets, webhook_deliveries, export_jobs, definer lookups for the pre-context paths, demo packs, a schedule and the CA as an external viewer ; 025 adds liability alerts / schedule match stamps, policy members, lifestyle_valuations, operating-business valuation inputs, reconciliation links, seed_amortise() and the balance-sheet demo data (loans, policies, valuables, Mehta Textiles LLP with ownership links, nominations, wills, fund cash flows, fees) ; 026 adds AA consent lifecycle columns + aa_fetches + definer lookup, rule activity / learned flags, transfer pairing, email_ingest + ingest allow-list + definer lookup, reminder attempts, message_log, scheme ISINs ; 030 refreshes gl_balances through a security definer function (app_user is not the matview's owner) and replaces its blanket select grant with the tenant-filtered gl_balances_family view, since a materialised view does not enforce RLS | Applied on Postgres 16 |  |
| Auth & tenancy | bcrypt login, JWT access + rotating refresh, TOTP MFA (enrol / confirm / second login step / off), X-Family-Id membership via user_families() (security definer), per-request set_config('app.family_id') in a transaction, roles (viewer cannot write; read per request), families (create; invite with a hashed 14-day e-mailed token → accept with a password; role change / removal), entities with the PAN encrypted at rest and GSTINs checked against it, audit rows on writes | API tests: 401 without token, 403 for a non-member family, viewer refused, audit; MFA, family, invitation and entity flows in contract.test.ts |  |
| Finance engine | XIRR (Newton + bisection), FIFO lots, bonus/split/demerger/merger, capital gains with term, 31-Jan-2018 grandfathering and LTCG exemption, bucket drift, working-capital float/excess, post-tax yield, TWR (Modified Dietz per valuation interval, geometric linking, annualisation, XIRR flows for the same window, divergence note), rent (schedule generation with escalation/GST/TDS, CGST-SGST vs IGST split, FY helpers, property P&L and yields), tax (computeTax: heads, set-off, VI-A caps, slab + special-rate gains, 87A and surcharge marginal relief, cess, advance-tax schedule, 234B/C; compareRegimes — every number from TaxTables data), simulate (sim-2.0: 20 action kinds over a multi-FY horizon per entity with allocation, goals, cash ladder, warnings and per-action effects), policy (inheritance resolver with origin, clause diff, validation, questionnaire scoring with capacity capping tolerance, profile templates, series risk metrics, concentration metrics, expected return/vol, compliance evaluator, intent check), rebalance (RRULE calendar, lot constraints, trigger evaluator, deterministic timing solver with tax-aware lot selection, turnover cap, FY split, tax year-end booking / harvesting, coverage and cash timeline) | 90 unit tests incl. Excel-checked TWR fixtures and independently computed risk-metric references |  |
| API — portfolio | /auth/login, /auth/refresh, /entities, /members, /dashboard, /holdings, /holdings/:id/lots, /properties, /rent-schedule, /bank-accounts, /bank-txns, /tasks (GET/PATCH), /goals, /buckets/drift, /working-capital/summary, /private-investments, /healthz, /readyz | All 200 on seeded data; dashboard aggregates holdings + property + private + cash per entity |  |
| API — action plane (FO-120..127, 130, 134) | POST /actions (payload enriched with the instrument / payee, payload schema, fourteen policy codes — single / daily / monthly amount, orders per day, approver tiers, cooling-off, trading hours with queue-at-next-open, allowed / blocked instruments, payee verification and new-payee block, investment policy, NACH mandate headroom, connector session, kill switch — then routed executable on a configured connector or assisted with a pre-filled instruction / UPI intent and a task), POST /actions/:id/approve (step-up TOTP with dev bypass 000000, role owner/member, four-eyes enforced by DB, N-of-M, queues when threshold met and the session is live), /reject, /confirm (assisted), /cancel, /poll, /executions, /actions/batch/approve with one step-up, GET /actions, /actions/schemas; GET/POST /kill-switch (member pauses, only owner resumes); /connectors CRUD + capabilities, credentials, session, health, read (MF holdings reconciled to CAS), bill, jobs; /execution-policies CRUD + usage; /payees (+ verify, sync); /mandates (+ status, cancel, check); /oversight with connector failures, limits used, anomaly signals, policy changes | 12 connector tests + the action-plane tests: encryption and the API's blindness to ciphertext, Kite session / TOTP / expiry, quantity cap, mandates lifecycle, CIB beneficiary rules and UTR, BBPS receipt, UPI confirm, kill switch, duplicate submit refused, executor grants, policies audit-logged, payee sync, batch approval |  |
| Parsers (packages/parsers) | Zerodha tradebook, CAMS/KFintech CAS text (multi-PAN, SIP, redemption), bank CSV with auto-detected HDFC/ICICI/SBI/Kotak/Axis layouts, Account Aggregator deposit JSON, TRACES Form 26AS, PMS and AIF statements (closing value, contributed capital, fees, commitment, NAV, call notices, distributions), NSDL / CDSL e-CAS positions, BSE legacy bhavcopy, niftyindices TRI, benchmark CSV / JSON series, mapping assistant for any other contract-note CSV, detect() / parseAny(); feeds: AMFI NAVAll (category → tax asset class), NSE bhavcopy (UDiFF and legacy), NSE corporate-actions JSON (subject decoded to bonus/split/dividend/rights/demerger/merger/buyback with ratios and cash), NSE index closes | 16 unit tests against samples/ |  |
| API — imports (FO-27, 28, 29, 33 partial, 51..53 partial) | POST /imports (multipart or JSON; detect → parse → apply in one family transaction): instruments resolved by ISIN/AMFI/symbol or created; rows attributed by PAN → provider account → entity_id; masked account identifiers matched as patterns; investment_txns de-duplicated by source hash and identical hand-entered lots adopted rather than doubled; FIFO sells write realized_gains with term; bank rows categorised by family rules then keywords, balances updated, rent credits reconciled to rent_schedule (closes the overdue task); 26AS rows into tds_26as. Same file content is a no-op. GET /imports, GET /imports/:id, POST /imports/:id/mapping (re-runs the stored upload, remembers the mapping per header signature), GET /capital-gains?fy= (per entity × asset class, exemption and rate from tax_rules), GET /tds/reconciliation?fy= | 7 integration tests: every sample, re-upload no-op, needs_mapping → mapping → remembered, rent settled, viewer refused |  |
| Market data (FO-20, 21, 32, 38, 95) | jobs/market.ts: ingestAmfiNav / ingestNseBhavcopy (prices for known instruments; --load-master creates schemes/stocks/bonds), ingestNseIndices (benchmarks + 60/40 blend), ingestCorporateActions (pending when mechanical, review otherwise) and autoApplyCorporateActions (bonus/split/dividend on ex-date per family, failures become review tasks), snapshotValuations (asset/entity/bucket/family/goal scopes; history rebuilt from lots and realised sales) + backfillValuations (month-ends), refreshPerformanceCache (twr_cache/xirr_cache for 1y/3y/5y/si), stalePriceTasks (raise and auto-close). Worker runs them on IST windows (18:30 EOD, 23:15 AMFI, 23:30 valuations, 08:00 CA, 09:00 stale) once per day via feed_runs; CLI prices:amfi, prices:eod, prices:indices, ca:fetch, ca:apply, valuations:snapshot, valuations:backfill, performance:refresh, prices:stale accept --file for offline loads (zip bhavcopy unpacked without a dependency). Routes: GET /instruments/search, GET /corporate-actions (family's own applied state), POST /corporate-actions/:id/apply (demerger cost split / merger ratio / new instrument), GET /performance (TWR + XIRR + benchmark + month-end series + divergence note), /holdings gains xirr_pct, /dashboard gains trend, net_worth_mom_pct, xirr_si_pct | 13 integration tests: fixture feeds, master load, zip, search ranking, CA feed → pending/review, split applied once (viewer refused), auto dividend 45 × ₹11, demerger conserves cost and buy dates, month-end backfill equals holdings total, performance for family/bucket/entity, cache, stale tasks raised and auto-closed |  |
| Real estate (PRD 3.3) | routes/realestate.ts: properties CRUD with owners (must total 100%) and valuations, detail with FY-to-date P&L, gross/net yield, capital improvements and cost of acquisition; tenants (PAN → last4, GSTIN → state); leases — creating one writes the whole rent schedule (escalation compounding, GST at the FY rate, TDS 194-I), PATCH re-prices unpaid rows from an effective month and ending a lease drops future rows; rent ledger with net_due, POST …/receive (manual or linked bank credit, partial stays open, closes the task, verified when linked), POST …/remind (queued to rent_reminders with the tenant's contact and a template message), GET /rent-reminders; property taxes (add, pay, task closed), expenses (capital improvements excluded from P&L), GET /gst/register (GSTR-1 rows per GSTIN, SAC 997212, CGST/SGST vs IGST by tenant state, B2B/B2C, 3B liability, FYTD turnover vs threshold), GET /gst/returns (rows created monthly per GSTIN by ensureGstReturns), PATCH /gst/returns/:id (filed / late), GET /gstins | 8 integration tests |  |
| Task engine (FO-55) | jobs/tasks.ts: pluggable generators — rent overdue (promotes due→overdue past grace), lease expiry (notice window), premium due (≤ 30 d), LTV breach on secured loans, nominee gaps (no nominee / unverified / share mismatch / will missing / review overdue), forecast below float (45 d ahead), property tax due (≤ 30 d, overdue = severity 1), GST filing due (≤ 10 d), AA consent expiry (≤ 30 d), fund drawdown (≤ 21 d), unmatched credit (≥ ₹10k, uncategorised), import failure / needs-mapping, TDS mismatch vs 26AS; stale prices and corporate-action review come from the market jobs. De-duplicated on (source_type, source_id) while open, titles refreshed, tasks auto-closed when the source resolves (pending → verified). Manual POST /tasks; manual "done" on a verifiable source stays pending until an import proves it. Worker runs generators hourly | 8 integration tests (every generator, dedupe, verification) |  |
| Notifications (FO-56) | lib/notify.ts: every new task fans out to each member's in-app inbox and to Expo push on registered devices by the member's severity threshold; daily/weekly e-mail digest grouped by module (delivery adapter pluggable — logs until SES/SMTP is configured). Routes (token only): GET /notifications, POST /notifications/read, GET/PUT /notification-preferences, POST/DELETE /devices. Web: bell + inbox in the top bar. Mobile: push registration after sign-in, tapped notification opens Tasks, preferences on More | Tests: inbox for all members, push by severity, digest content and cadence |  |
| Planning & taxation (FO-70..81) | routes/planning.ts: scenarios (CRUD, clone, versioning, baseline auto-maintained), actions with per-kind validation, simulate → plan_results + per-action simulated_effect, results history, compare baseline + up to 3, comments, workflow with owner-only approval, target-conflict 409 and one task per action, execution progress; /tax/projection, /tax/advance-tax, /tax/regime-compare (with a ready-made regime action), /tax/suggestions (+ apply into a draft, dismiss), /tax/inputs*. jobs/planning.ts: nightly baseline refresh + optimiser rules (regime, exemption headroom, harvesting, hold-to-long-term, 80C/NPS room, advance-tax shortfall, entity routing); matchActuals after each import (qty ±2%, date ±10 d; variance beyond ±5% price / ±15 d re-simulates and raises a task). CLI plan:baseline, tax:optimise | 9 integration tests: projection + instalments, regime compare, validation, per-action effects, replace/edit/delete, workflow + conflict + tasks + completion, compare, optimiser apply/dismiss, actuals matched and variance flagged |  |
| Investment policy (FO-140..147) | routes/policy.ts + lib/policy.ts: policies per family / entity / goal with inheritance (effective clauses with origin, GET /policies/effective), versions (draft → in_review → active → superseded; one active per policy enforced by the DB), builder starting points (risk profile / model portfolio / copy of parent / blank), clause validation, simulate (compliance if activated, tax-aware moves, expected return/vol vs objective), sign with step-up, owner activation writing bucket_targets, asset_class_targets, ips_rules, execution_policies, glide_paths atomically and superseding the prior version, IPS document (HTML, print to PDF) with change log, clause diff; compliance snapshots (look-through allocation across five lenses, risk limits, liquidity, permitted list, IPS rules, glide path) with breach tasks auto-closed; risk metrics from month-end valuations + benchmark (GET /risk-metrics); reviews (scheduled 30 days ahead, triggers on persisting breach / drawdown / goal change / new entity, pre-filled findings, outcomes linking the amendment draft); questionnaires (system + family-defined) with suggested model and limits. POST /actions consults the effective policy and fails a prohibited instrument or a band-worsening buy with the clause cited. Nightly policy.compliance + policy.reviews; CLI policy:evaluate, policy:reviews | 11 integration tests |  |
| Rebalancing & liquidity timing (FO-160..166) | routes/rebalance.ts + lib/rebalance.ts: programs per scope from the policy's rebalancing clause (calendar RRULE, band, drift, milestones, need look-ahead, large flow, tax year-end), dated funding needs gathered nightly from outflows / commitments / liabilities / premiums / goals / float (+ manual) with coverage and shortfall, lot constraints per lot (lock-in, exit load, LTCG date, settlement, liquidity; manual override), trigger evaluation → runs (no_action recorded) → drafted plans with timed moves, solver trace, coverage rows and a funding-gap task; plan lifecycle (edit → new version, simulate with policy compliance after, review, step-up approval with breach override, conversion to action-plane intents held until each planned date, cancel) enforced by the DB state machine; reconciliation from imports (moves executed, needs funded, runs completed); calendar of moves, settlements, needs, runs, milestones and lot gates; GET /holdings/:id/lot-constraints. Nightly rebalance.needs + rebalance.evaluate (23:55 IST); CLI rebalance:needs, rebalance:evaluate | 7 integration tests |  |
| Security baseline | helmet headers, rate limit 300/min (10/min on login), 25 MB multipart cap, CORS from CORS_ORIGIN; responses wait for the request's family transactions to commit (txContext + onSend) so a client never reads behind its own write | Applied in server.ts |  |
| General ledger (FO-47, 62, 63, 110..119) | routes/gl.ts + lib/gl.ts: books per entity (accrual / cash, maker-checker, strict reconciliation, default bank), 84-account CoA copied per book with balances; journals (manual, drafts under maker-checker with a different approver, immutable once posted, reversal with reason, deferred balance and period-lock triggers); auto-posting from source records — investment buys / sells with FIFO cost and gain by term / income / calls / distributions, hand-entered realised gains, rent accrual with GST and receipt net of TDS, deposits, property tax and expenses (capital improvements to cost), EMIs, private investments, fund cash flows, advance tax, categorised bank lines by category slug — resolved by family override → system rule → class / basis fallback, alternatives (`4400 | 4410) picked by term, sub-ledgers on every line, bank lines de-duplicated against source journals and superseded (reversed) when the source arrives later, a sale entered twice (gain + imported txn) posts once; anything without a rule or inside a locked period waits in gl_unposted; opening balances generated from platform data (lots at cost, privates and property at cost + improvements, banks rolled back, deposits, liabilities, capital balancing) with preview; posting-rule overrides CRUD; periods (soft close / lock with zero-unposted, zero-draft and optional bank-reconciled preconditions; owner + reason to reopen); year-end close to capital or partner capital by share, next FY opened; recurring templates; inter-entity gift / loan / reimbursement / shared expense in one intercompany group; statements — trial balance, income & expenditure with prior year, balance sheet, capital account with partner shares, cash & fund flow, ledger with running balance by account or sub-ledger, ITR head mapping beside the tax engine — per entity or consolidated with inter-entity eliminations; bank and investment reconciliation; Tally XML export (masters + Receipt / Payment / Contra / Journal vouchers, download) and day-book import (ledger mapping, GUID de-duplication). Imports auto-post; worker gl.autopost + gl.recurring nightly 22:00 IST; CLI gl:autopost, gl:recurring, gl:opening` | 13 integration tests + 1 in modules: opening preview ties to lots / banks / deposits, seeded events by rule and idempotent re-run, Kovai NEFT not posted twice, no-rule → queue → override → posted, reversal, maker-checker (maker and viewer refused), recurring occurrences, gift + loan with consolidated eliminations, statement identities and running balances, ITR heads, reconciliations, lock preconditions / locked posting / reopen rules, year-end 60/40 (rolled back), Tally export + import + duplicate + unmapped 422 |
| Research pipeline (FO-150..158) | routes/research.ts + lib/research.ts + lib/agent.ts: sources with conflicts and trust, channels (e-mail with sender allow-list, WhatsApp, RSS polled hourly, upload, paste) with an inbound hook for forwarders / BSPs; ingestion de-duplicated by content hash with sender attribution or triage; extraction (deterministic parser for structured call lines and prose, optional Claude call with ANTHROPIC_API_KEY, publish price from prices, review queue for low-confidence calls, corrections); clustering by instrument × direction across sources within a rolling window with supersession when a source flips, trust-weighted conviction and a consensus line; policy-fit assessment against the effective investment policy of the proposed entity (permitted / prohibited incl. small caps and non-public information, rating, managers, band after, issuer / manager / sector caps with headroom, liquidity floor, tax preference on sells from lots, already held, source independence) → verdict, fit score, sizing = smallest headroom; prohibited / conflicting / unresolved clusters declined automatically with the clause, sells on held positions always surfaced; proposal memos (thesis, sources with 12-month record, mandatory counter-view, clause-by-clause fit, portfolio / tax / cash impact, risks, sizing, tranche execution plan per connector, exit plan, monitoring, citations, disclaimer; validation; versions; HTML memo); decisions (approve / reject / defer by the configured roles through the DB state machine; approve + convert → intent batch in pending_approval via the shared createIntent); weekly digest (what arrived, declined with reasons, themes, leaderboard movement, proposals awaiting incl. deferred ones due again; HTML; task + push; CA monthly copy) with batch decisions under one step-up; track record at 3 / 6 / 12 / 24 months vs price and benchmark, trust scores bounded ±5 per run, friends capped, leaderboard. Worker: pipeline hourly, track record nightly, digest on cadence; CLI research:run, research:track-record, research:digest | 11 integration tests |  |
| Documents (PRD 3.10, FO-100) | routes/documents.ts + lib/documents.ts + lib/storage.ts: S3 (SigV4, SSE, presigned or API-streamed links) or filesystem store, system folder tree per family, 25 MB / allow-listed MIME gate with byte sniffing, optional virus scan, sha-256 de-duplication, text extraction (PDF incl. RC4 / AES-128 password protection, CSV, TXT), links to records, soft delete with audit; extraction review queue — importers' detectors and document cues classify, confidence thresholds, PII-masked optional model call, approval runs the import or raises the dated task | 9 tests incl. AWS SigV4 vectors and a pypdf-encrypted CAS |  |
| Reports (PRD 3.9; FO-33, 103, 115, 146) | packages/reports (PDF / XLSX / CSV / HTML / Parquet writers, PDF text extractor) + lib/reports.ts: 40 report codes built from the platform's own API (incl. balance sheet, liabilities, insurance adequacy, succession gaps, exposure, private metrics, fees, cash-flow forecast, Schedule AL / FA), stored as documents with watermark and page count; packs as one versioned PDF with cover and contents, corrections supersede with a note; schedules on IST cron with e-mail delivery; external viewers with scoped, audited, expiring access; /reports/:code/preview HTML | 12 package tests + 10 API tests (every code renders, XLSX equals the API, packs v1 → v2, schedules, banker invitation and scoping) |  |
| Open data (PRD 3.16, FO-104) | routes/opendata.ts + lib/opendata.ts: API keys with per-module read / write scopes, family binding, expiry, revocation and per-key rate limits over the same REST API; webhooks with HMAC-signed deliveries, backoff retries, dead letter and owner notification; bulk export of 14 datasets as CSV / XLSX / JSONL / Parquet behind signed links | 3 tests (keys, local webhook receiver, exports with pyarrow read-back) |  |
| Balance sheet (PRD 3.11; FO-90..94) | routes/balance.ts + lib/balance.ts + packages/finance/balance.ts: net worth = assets (holdings, properties by share, private stakes and operating businesses, bank balances, included valuables, policy fund values) − liabilities (loans, card balances), per entity headline and look-through via the effective-dated ownership graph; liabilities with amortisation schedules, EMI ↔ bank-debit matching, LTV against the security with alert tasks, 24(b) interest into the tax projection, committed outflows for the float; insurance policies with premium roll-forward, adequacy (life / health / uninsured assets / premium calendar) and premium tasks; lifestyle assets with valuations and the net-worth toggle; nominations, wills and deeds, succession gaps with tasks | 10 integration tests |  |
| Analytics (PRD 3.12; FO-96..99, 101, 102) | routes/analytics.ts + lib/analytics.ts: look-through exposure on ten dimensions (stored composition per instrument or factsheet meta), eight IPS rule codes evaluated nightly into breaches + tasks and auto-closed, private-market metrics (DPI / RVPI / TVPI / MOIC / IRR / KS-PME) with fund cash flows and forecast calls, all-in fees (ledger, implied TER, contract-note charges; % of AUM and drag), cash-flow forecast with float-gap rows and tasks 45 days ahead, reconciliation across lots / bank statements / imported positions with audited resolution | 7 integration tests |  |
| Banking — Account Aggregator, categorisation, cash flow (PRD 3.4; FO-51, 52, 54) | routes/banking.ts + lib/aa.ts + lib/banking.ts: consent initiate (mock sandbox or Finvu-shaped HTTP provider; Onemoney / Setu behind env paths), signed status webhook (HMAC or detached JWS) linking the accounts it names, FI fetch with Rahasya-compatible ECDH / HKDF / AES-GCM decryption, normalisation through the import pipeline (de-dup, rules, rent match, transfers, balances), four-hourly sync, revoke; manual accounts; PATCH /bank-txns/:id with learned rules, rule editor + apply + test, internal-transfer pairing, /cashflow 30 / 90 / 365 by category / entity / month / counterparty excluding transfers, committed-outflow CRUD; GET /bank-txns filters and paging | 8 integration tests (consent → webhook → sync → de-dup, learned rule, revoke, fake Finvu end to end, transfers, cash flow, outflows) |  |
| Delivery (FO-56) | lib/delivery.ts: SES v2 (SigV4), own SMTP client (STARTTLS / TLS, AUTH PLAIN / LOGIN), WhatsApp (Meta Cloud API templates or Gupshup), SMS (MSG91, Twilio), log fallbacks, message_log, notify's e-mail through EMAIL_TRANSPORT, rent-reminder dispatcher with backoff and give-up | 5 tests (fake SMTP server, SES request, payloads, log, reminders) |  |
| Importer extras (FO-30, 31, e-CAS) | lib/statements.ts + lib/ingest.ts + routes/ingest.ts: PMS statements price the holding and book fees; AIF statements keep commitment / NAV / distributions and turn call notices into outflow + task + schedule; e-CAS positions reconcile by ISIN; signed e-mail ingest hook with allow-list (addresses or @domain), quarantine + task, release & trust / reject, PDF passwords, message-id de-dup | 6 tests |  |
| Live feeds — ops (FO-21) | lib/feeds.ts: feedFetch with timeouts / retries / backoff, NSE cookie handshake and refresh, zip unpacking; BSE bhavcopy fallback; TRI history (*_TRI); licensed series from URLs or files; GET /feeds/health, POST /feeds/run | 5 tests |  |
| Goals, buckets & allocation (PRD 3.5; FO-44, 45) | routes/allocation.ts + lib/allocation.ts: goals with inflated need / linked value / funded % / gap / monthly required and links to holdings, properties and private stakes; bucket targets (total 100, hand-set beats policy-applied, entity rows inherit), glide paths that only de-risk, rebalance proposal ordered by the smallest taxable gain (tax_rules) with optional tasks; model portfolios, asset-class targets with bands, allocation policy (strategy, model, cadence, trigger, reviews) and the headline / look-through status per class with satellite %; nightly allocation_band and allocation_review generators | allocation.test.ts; Goals page walkthrough |  |
| Working capital (PRD 3.6; FO-60) | lib/workingcap.ts: settings (float, buffer, idle days, instrument preferences and yields), deployment plan by horizon and slab → tasks, instrument ladder (gross vs post-tax), plans history, excess | allocation.test.ts; Working-capital page walkthrough |  |
| Global module (PRD 3.13) | lib/global.ts + routes/global.ts: reference FX rates (owner-entered or the daily feed, latest on or before a date), LRS per individual per FY against LRS_LIMIT_USD with TCS above the threshold (tax_params) and an over-limit warning, foreign tax credits with Form 67 status | global.test.ts; Investments → Global |  |
| Start-ups & private investments (PRD 3.7) | routes/startups.ts: companies, rounds that re-mark every stake at the round price and dilute the %, stakes create / detail / update, marks, commitments with a call schedule bounded by the unfunded amount, exit scenario priced from tax_rules with the growth-bucket effect | contract.test.ts; Startups page walkthrough |  |
| Investments residue (FO-30, 34, 37, 38) | routes/investments.ts: manual buys / sells through the lot engine (FIFO, realised gains, de-duplication), harvest candidates (losses first, exempt long-term gains inside the headroom), Schedule CG export (CSV / XLSX / PDF via the report engine), MF Central CAS refresh (queued import + task, MFCENTRAL_URL when set), integrations health | contract.test.ts; Investments → Harvest |  |
| GL period-end (FO-118 / 119) | lib/glperiod.ts: mark-to-market per investment account (market vs book, reserve or P&L treatment), depreciation from depreciation_rates (data: IT Act blocks, WDV, pro-rata by days) per asset sub-ledger; posted once per period, carried by soft close / lock / year-end close | glperiod.test.ts; Books → Periods walkthrough |  |
| Tally live sync (FO-119) | lib/tally.ts: ping (companies), push (masters + vouchers into a running Tally, counts and line errors recorded), pull (day book → import, GUID de-duplicated); endpoint per book or TALLY_URL | glperiod.test.ts against an in-test Tally |  |
| Scheduled exports + MCP (FO-104 v1.1) | export_schedules on a cron → export job + document + export.ready, hourly in the worker; MCP server (JSON-RPC / stdio) exposing 25 scoped tools over the REST API with an API key; writes limited to tasks, exports and draft intents | exports_mcp.test.ts; Reports → Open data walkthrough |  |
| OCR, grandfathering, ITR schedules (FO-28, 34, 70..81) | ocrText (OCR_COMMAND) at upload and on extraction retry with ocr / needs-ocr tags; POST /instruments/fmv + cli fmv:load store the 31 Jan 2018 FMV per ISIN and lot, the sale path applies Section 112A (realized_gains.grandfathered); report codes itr_schedule_hp / os / al / fa next to Schedule CG | itr_fmv_ocr.test.ts |  |
| Contract closure | every path in `api/openapi.yaml` (352) is routed — the 501 stub plugin is gone; PATCH /actions/:id supersedes a draft intent without bypassing the separation-of-powers triggers; GET /extractions and PATCH /extractions/:id aliases | global.test.ts checks the router against the contract |  |
| Executor | apps/executor: separate process on the executor_user DB role (EXECUTOR_DATABASE_URL); runOnce works jobs and queued intents per family inside the RLS transaction with a savepoint each, honours the kill switch and the connector session, single flight per connector, execution row before the provider call, recovery by client reference (never submits twice), assisted vs executable routes; packages/connectors adapters — sandbox (persisted test market: Kite quantity cap, MF allotment on poll, portal checker, BBPS receipt) and live (credentials substituted into buildRequest, guardedFetch limited to EGRESS_ALLOWLIST + provider hosts); SANDBOX_ONLY=true keeps every connector in the test market | Adapter contract test across all providers; every connector test drives the loop |  |
| Worker | apps/api/src/worker.ts: expires stale intents, releases approved intents after cooling-off through the same session / kill-switch check, raises connector-login and mandate-expiry tasks hourly, delivers webhooks every tick, runs due report schedules and packs hourly through an in-process API, purges expired exports, task generators hourly, market windows, nightly plan baseline refresh + optimiser (23:45 IST), policy compliance + reviews (23:50 IST), rebalancing needs + trigger evaluation (23:55 IST), GL auto-posting + recurring journals (22:00 IST), research pipeline hourly + track record (23:40 IST) + digest on the family's cadence, balance sheet nightly (23:20 IST: schedules, EMI matching, LTV, committed outflows, IPS rules, forecast, reconciliation), Account Aggregator sync of due consents (every 15 min check, four-hourly per consent), rent-reminder dispatch every tick, TRI and licensed series after the closes, digests, refreshes gl_balances (60 s) | Ran a tick |  |
| CLI | create-owner, set-password, prices:*, ca:*, gl:* (incl. gl:period-end, gl:tally-push, gl:tally-pull), research:*, reports:*, exports:schedules, fmv:load, webhooks:deliver, export, balance:nightly, aa:sync, reminders:deliver, feeds:run (incl. fx), feeds:health, benchmarks:load; pnpm --filter @fo/api mcp starts the MCP server |  |  |
| Web app (React 19 + Vite) | Login, shell with family switcher, Dashboard, Investments (Holdings with lots on click and XIRR · Performance tab: scope + period, TWR/XIRR/benchmark, month-end bars, divergence note · Capital gains per FY · Corporate actions tab: apply, demerger/merger review dialog with instrument search · Imports: drag-drop upload, mapping dialog with header guesses, job list, sources), Dashboard with 12-month trend, MoM, XIRR and a compact performance card, Real estate (Properties with KPIs, add/edit with owners, valuations, P&L drawer, add lease; Rent ledger by month with receive / waive / remind; Taxes & GST register per GSTIN with B2B rows, file returns, property-tax calendar with add/pay; Maintenance log), Startups (stakes and companies with add forms, round history, marks, commitment schedule, exit scenario), Goals & buckets (editable bucket targets, asset-class lens with headline / look-through and band editor, apply a model, goals add / edit, rebalance proposal → tasks, glide paths), Banking (Import CSV per account), Working capital (float / excess KPIs, upcoming outflows, deployment plan → tasks, instrument ladder, settings), Investments → Harvest (candidates, Schedule CG export) and Global (LRS, foreign tax credits, FX rates), Settings (entities with encrypted PAN and GSTINs, members with invitations and role changes, two-factor login enrolment, integrations and feed health with owner-triggered runs), Product map (the prototype's flow plus what is built per module with links and live health), Tasks (filters by status/module/entity, assign, create, verification badges, done / dismiss / reopen), notification bell, Action plane (Approvals with policy results, step-up approve / reject, batch approve, assisted confirm; In-flight & history with poll / cancel; Connectors — register, login link, session, health, MF read, jobs; Policies & payees — policy editor with usage, payees verify / sync, mandates; Oversight — failures, limits, anomalies, policy changes, kill switch), Books (Trial balance with opening-balance preview / post and post-pending-events; Journals day book with detail, manual journal, approve, reverse; Ledger by account or sub-ledger with running balance; Statements — I&E, balance sheet, capital account, cash flow, ITR mapping, consolidated toggle, print; Periods & close with lock / soft close / reopen and year-end close; Reconciliation — bank, investments, unposted queue with re-run; Posting rules with override editor, recurring journals, Tally export / import, Tally live sync; Period-end card with MTM per account and the depreciation schedule), Research (Inbox with upload / paste, item detail, corrections, triage; Recommendations with clusters, assessment checks, sizing, draft / dismiss / restore; Proposals with the full memo, approve → intents, reject, defer; Digest with one-step-up batch decisions and declined reasons; Sources & track record with leaderboard, channels, settings), Planning & tax (Scenarios with KPIs, action effects, add-action dialog, review thread, approve → tasks; Compare; Tax position with projection, advance-tax schedule and regime compare; Optimiser; Execution tracker), Investment policy (Policies with effective clauses and origin; 10-step Builder with questionnaire, allocation / limits / permitted / rebalancing / guardrails editors, simulate, sign and activate; Allocation & bands with glide path; Risk & guardrails; Compliance with history; Reviews with findings and outcomes; Document with diff and print), Rebalancing (Programs & triggers with evaluate/run/pause, Funding needs with coverage, Plan with timed moves and solver trace, exclude / re-date → re-solve, review → step-up approve → convert, simulate; Calendar; History), Documents (folder tree, upload with entity / link / password, search, detail with signed open, unlock, extract, delete; review queue with approve & import / reject), Reports (catalogue by module with parameter form, HTML preview, generate PDF / XLSX / CSV; packs with versions and corrections; schedules; external viewers with scope pickers and activity; open data — keys, webhooks with deliveries, exports) , Balance sheet (net worth with look-through, liabilities + schedules with pay / regenerate / match EMIs, insurance with adequacy and calendar, lifestyle assets with revaluation and the include toggle, ownership, succession gaps / nominations / documents), Analytics (exposure on ten dimensions, IPS rules with evaluate and breaches, private markets with flows and forecast, fees, cash-flow forecast, reconciliation) , Banking rebuilt (accounts with AA connect / sandbox approve / sync now / consents, transactions with filters and inline re-categorise + learn rule, rules editor, cash flow 30 / 90 / 365, e-mail inbox with release / reject and allow-list) | vite build type-checks; headless-browser walkthrough of import → mapping → capital gains → bank import |  |
| Mobile app (Expo) | Login, Dashboard (trend, MoM, XIRR, performance card), Holdings (XIRR), Property + rent (receive / remind), Approvals (biometric step-up → approve/reject, kill switch), Plans (review inbox, deltas vs baseline, actions, comments, biometric approve / send back), Tasks with biometric step-up, Investment policy on More (policies with compliance, effective clauses, questionnaire, biometric sign / activate), Rebalancing on More (needs with coverage, plan review with biometric approve / convert, calendar), Books on More (per-book status, trial balance, drafts with biometric approve, unposted queue with re-run), Research on More (latest digest with biometric batch decisions, proposal reader, paste / share ingestion), More with Import a statement (document picker or paste; bank account chooser; unknown layouts are mapped once on the web) and notification preferences; Expo push registration and deep-link to Tasks; SecureStore tokens; silent refresh on 401, Reports and Documents on More (latest runs and packs, generate and open PDFs, newest files, review-queue count) , Balance sheet on More (net worth, loans with EMI-paid, premiums due, high-severity succession gaps, first month below the float) , Banking on More (30-day cash flow, accounts with sync, quarantined e-mails to release), Goals & buckets on More (drift, lens status, goals with monthly required, deployable excess with one-tap plan) | tsc --noEmit clean against Expo/RN types (device run not possible here) |  |
| Deployment | Monorepo Dockerfiles for api, web and executor (build packages/connectors and packages/reports), MinIO wired to the API with S3_*, compose wired to app/ with the migrate one-shot, GitHub Actions CI running all of the above | Compose YAML validates |  |

# Remaining (ticket map)

| Module | Tickets | Starting point |
| --- | --- | --- |
| Rent receipts PDF, GSTR-1 JSON export | phase 3 (exports) | the rent / GST register report and document links on leases and expenses exist |
| Planning: live CBDT tables per Finance Act, HUF/trust-specific rules beyond slabs | FO-70..81 residue | engine in packages/finance/tax.ts; tables are data in tax_* |
| Action plane — provider certification of the live adapters (Kite, BSE StAR MF, ICICI CIB, Setu BBPS) outside the sandbox, Vault-backed credentials, assistant (Claude) with propose_intent, passkey / biometric assertions, scheduled intents | FO-122, 124–127 (live certification), 128, 131 | packages/connectors (buildRequest, live adapter, guardedFetch), credentialsFor in apps/executor/src/lib/crypto.ts |
| GL — buildings depreciation (held at cost with valuations today), live Tally licence certification | FO-118 / 119 residue | auto-posting, statements, close and XML export / import are done; MTM and depreciation flags exist on gl_books but post nothing yet |
| Policy extras: regulation-flag trigger, month-end valuation history on demo data | FO-144 residue | lib/policy.ts, jobs/policy.ts |
| Rebalancing extras: scheme-master exit loads, forecast-driven needs | FO-165 residue | lib/rebalance.ts, packages/finance/rebalance.ts |
| Research — IMAP poller / WhatsApp BSP webhook, image extraction, share-sheet target | FO-150 residue | inbound hook, RSS, upload / paste, extraction, clustering, assessment, proposals, digest and track record are done |
| Balance sheet & analytics residue: OCR of loan / policy statements into the registers, e-CAS / CAS positions straight into reconciliation, PME against other benchmarks, Schedule FA detail (peak balance, foreign tax) | FO-95, 100 residue | lib/balance.ts, lib/analytics.ts; the importers land positions through POST /reconciliation today |
| Open data residue: MCP over HTTP (stdio transport exists) | FO-104 (v1.1) | lib/mcp.ts, src/mcp.ts |
| Importer residue: MF Central live API (the refresh is recorded and the CAS arrives by e-mail unless MFCENTRAL_URL is set), CDSL e-CAS against a real sample, raw-MIME ingest without a gateway, tesseract on the host for OCR | FO-30 residue | parsers/ecas.ts, lib/ingest.ts (accepts parsed JSON from the mail gateway) |
| Live certification: AA UAT with FIU credentials and the AA's JWS key, WhatsApp template approval with the BSP, SES / SMTP production credentials | FO-51, 56 (ops) | lib/aa.ts (httpProvider), lib/delivery.ts — all env-driven |

# Extending — the pattern every ticket follows

- Add the endpoint to api/openapi.yaml.

- Put the calculation in packages/finance with a test.

- Implement the route in apps/api/src/routes/*.ts inside withFamily(); add an integration test in apps/api/test.

- Add the web page (copy Dashboard.tsx) and the mobile screen (copy Tasks.tsx); both use the same client helpers.